## Slide 1
KEY ACHIEVEMENTS (Top Deliverables)
DECISIONS & SUPPORT NEEDED
NEXT STEPS (Top Deliverables)
Implement re-booking reminder rules into the automation (rules document received, build ready)
Wire SOP knowledge base into the live bot - 57 treatments extracted, RAG system ready to deploy
Run Clarissa's 18-question regression test; fix staff assignments via Zenoti Employees API
Hand off AI Search Visibility pack to website/backend team: treatment page content, schema markup, citation fixes
SOP updated + Donna's reminder rules received (June 30) - re-booking cadence per service now defined
Phone system API live - real-time missed-call tracker with Zenoti name resolution, TEST recovery active
KPI dashboard rebuilt: 90-day revenue by category + 4 weekly trend charts; load time 90s -> 16s
AI Search Visibility plan complete - treatment page template, schema checklist + citation audit ready to hand off to website team
INITIATIVES | PROGRESS | RISK | REMARKS
Daily Kaizen |  | No | KPI dashboard live - weekly and 90-day revenue views
Confirmation and Reminders Automation |  | No | Live; reminder rules received from Donna, integration next
Missed Calls and Voicemail Recovery |  | No | Phone API live; tracker in TEST mode, go-live pending
Chatbot for Website and WhatsApp |  | No | SOP KB built (57 treatments); RAG integration next step
AI Phone receptionist |  | No | On hold; chatbot accuracy prioritised first
Weekly Report: Niumee
Project Leader: Donna
Kaizen Team: Andras, Younes
Week: 2026.26-27
ROADMAP MILESTONES & STATUS
Go-ahead needed to deploy SOP knowledge base into the live WhatsApp bot (production change)
Confirm re-booking reminder message text per service before activating automated sends
Confirm phone recovery WhatsApp message wording for go-live (currently TEST mode only)
Confirm website team contact to receive AI Search Visibility implementation pack
Project Sponsor: Maria